**January 13, Mon**

**Release 1.3.0**

**Completed Tasks**

* **~~In Site History Scope of work popup needs to expand more... and keep the html design~~**
* **~~Replace Estimated hours text to Approximate hours to complete~~**
* **~~Change note and wo logs time in CT by default~~**
* **~~Making some parts of creation page functional~~**

**Release By Thursday(1.3.0)**

* **Disable Everything after canceling work order (Dilshan Ahmed) (High priority)**
* **Field Tech Pagination issue (Dilshan Ahmed, Shakil Ahmed) (High priority)**
* **admin panel customer edit form inconsistency check (Shakil Ahmed)**
* **Fix ‘additional hours is not showing in the invoice’ (Shakil Ahmed)**
* **Show address with technician search objects (Dilshan Ahmed)**
* **spelling inconsistency check (Shakil Ahmed)**
* **Customer and technician preview needed to be redesigned after search (Dilshan Ahmed, Shakil Ahmed)**
* **avoid showing laravel error show pop up instead (Dilshan Ahmed, Shakil Ahmed)**
* **Fix ‘add new customer form missing enter keyword in place holder’ ( Shakil Ahmed)**
* **Original client requirement box alongside scope of work (Dilshan Ahmed, Shakil Ahmed) (High priority)**
* **Fix Task drag and drop (Dilshan Ahmed)**
* **Add Functionality contact with technician, note reason which have to be wo specific (Dilshan Ahmed)**
* **In Derivable there will be default upload section named Misc (Dilshan Ahmed)**